TDbridge

Telegram ↔ Discord Message Bridge

Project Scope Document

Squadron Trucking • Draft v0.1 • May 2026

| Prepared for Maclyn & Todd Squadron Trucking Management | For review by Dispatch Provider (shared upon management approval) |
| --- | --- |

# 0. Document Review

This section is a roadmap for the review process and will be removed before the document is shared with the Dispatch provider. It is addressed to Maclyn and Todd.

This document describes the proposed design for TDbridge, a software bridge between Telegram (the messaging platform used by our Dispatch provider) and Discord (Squadron Trucking’s platform of choice). The bridge will allow Dispatch to continue using Telegram while our drivers and management continue to use Discord, with messages flowing transparently between the two.

The document is organized as follows. Section 1 describes the purpose and background of the project. Sections 2–4 explain how Telegram and Discord are structured and how TDbridge fits into each. Section 5 describes the message routing rules in detail. Section 6 covers how data is stored and managed. Section 7 defines the project scope. Section 8 gives a technical overview for reference. Section 9 lists the questions we need the Dispatch provider to answer before development can begin. Section 10 outlines the implementation plan.

There are two items in this document that require your judgment before it is sent to the Dispatch provider. First, Section 3.3 notes that in the proposed Telegram design, all drivers would be members of one Supergroup and could technically see each other’s Topics (individual conversation threads). Since these conversations are operational in nature rather than confidential HR matters, this is expected to be acceptable — but please confirm. Second, Section 9 contains six questions for the Dispatch provider. These are the critical gate before development begins; in particular, Question 1 (whether their AI posts as a bot account or a human account) significantly affects the implementation.

# 1. Purpose & Background

Squadron Trucking operates its internal communications on Discord, which provides robust real-time voice, structured channels, and role-based workflows that match the company’s operational needs. Our Dispatch provider manages driver compliance monitoring using an AI-powered system that sends messages to drivers via Telegram. The Dispatch provider prefers to use Telegram as their platform and has asked us to implement a bridge so that their team can communicate with our drivers via Telegram while our drivers continue to use Discord.

TDbridge is a Python-based bot service that will run as a systemd service on Squadron Trucking’s existing Ubuntu VPS (hcf.squadrontrucking.com), alongside the existing HCF bot. It will transparently relay messages, replies, and reactions between specific Telegram Topics and Discord channels, allowing drivers to continue using Discord exclusively while the Dispatch AI system communicates via Telegram.

| Key Goal | Drivers interact only on Discord. Dispatch interacts only on Telegram. TDbridge makes both platforms appear as one conversation. |
| --- | --- |

# 2. Platform Concepts: Discord vs. Telegram

The table below maps familiar Discord concepts to their Telegram equivalents, for reference throughout this document.

| Discord Concept | Telegram Equivalent | Notes |
| --- | --- | --- |
| Server | Supergroup | A Telegram Supergroup supports up to 200,000 members and is the recommended structure for active communities. |
| Text Channel | Topic (in Forum mode) | A Supergroup with Forum mode enabled has named Topics, each with its own message stream — analogous to Discord channels within a server. |
| Broadcast Channel | Channel (Telegram) | Telegram also has one-way broadcast Channels, similar to Discord announcement channels. Not used in this project. |
| Role | (None) | Telegram has admin permissions but no role system for regular members. |
| DM / Direct Message | Private Chat | Direct 1:1 messaging. Similar on both platforms. |
| Thread / Reply | Reply thread | Replies link visually on both platforms. Telegram Topics in Forum mode also provide sub-threading. |
| Bot | Bot | Bots are special accounts on both platforms. Telegram bots are created via the @BotFather account. |
| Webhook (incoming) | (None) | Discord webhooks allow posting as a custom name/avatar. Telegram has no equivalent — bots always post as themselves. |
| Reaction | Reaction | Both platforms support emoji reactions. Telegram’s set is more limited and configurable per group by admins. |

# 3. Proposed Telegram Structure

This section describes the proposed Telegram structure for Squadron Trucking. This structure is proposed based on TDbridge’s technical requirements and our understanding of the Dispatch platform’s preferences. It is presented to the Dispatch provider for review and comment, as the Dispatch organization will have final authority over how the Telegram environment is configured.

## 3.1  Supergroup: “Squadron Trucking”

A single Telegram Supergroup named “Squadron Trucking” (or a name acceptable to the Dispatch provider) will be created with Forum mode enabled. Forum mode allows the Supergroup to be subdivided into named Topics, one per driver.

| Cost | Telegram is free. There is no cost to create a Supergroup or to use any Telegram features required for this project. |
| --- | --- |

## 3.2  Topics (one per driver)

Each active driver will have a dedicated Topic within the Supergroup. Example structure:

| Topic Name | Purpose |
| --- | --- |
| Driver_Alice | All Dispatch ↔ Alice communications |
| Driver_Bob | All Dispatch ↔ Bob communications |
| … (one per driver) | Currently 140 drivers; Topics added as needed |

## 3.3  Membership & Privacy

All Topics live within a single Supergroup. Telegram does not support per-Topic access control — every member of the Supergroup can technically view every Topic. Since the content of Dispatch conversations is operational in nature (compliance nudges, location checks) and not confidential HR matters, this is acceptable. Confidential driver communications remain on Discord in individual driver channels, which are not bridged.

Supergroup members will include:

- The TDbridge bot (must be a Supergroup admin with Privacy Mode disabled, so it can read all messages in all Topics)

- The Dispatch AI system or bot account (membership level to be confirmed with the Dispatch provider)

- Squadron Trucking managers and dispatchers who need visibility into Dispatch conversations

- Drivers are NOT expected to be members of the Telegram Supergroup — they interact exclusively through Discord

## 3.4  Open Item: Dispatch Bot Identity

| Open Item | We do not yet know whether the Dispatch AI system will post messages as a Telegram bot account or as a human Telegram account. This affects TDbridge’s message parsing logic. The Dispatch provider should clarify this before implementation begins. |
| --- | --- |

| Open Item | We do not yet know whether the Dispatch user/bot will require admin privileges in the Supergroup. The Dispatch provider should specify any Telegram-side requirements they have regarding group structure, permissions, or naming conventions. |
| --- | --- |

# 4. Discord Structure

Squadron Trucking’s existing Discord server structure remains unchanged. TDbridge operates within it by reading from and posting to a designated channel.

- A single Discord channel, referred to as #dispatch, serves as the landing zone for all Telegram-bridged messages.

- Individual Discord driver channels are not touched by TDbridge and remain clean for internal Squadron Trucking use.

- TDbridge posts to #dispatch via a Discord webhook, which allows each message to display a custom username and avatar (e.g., “Alice [TG]” or “Dispatch [TG]”) rather than a generic bot name.

- The architecture supports routing to multiple Discord channels in a future phase, controlled by a mapping spreadsheet (see Section 6.2).

# 5. Message Routing Rules

The following rules govern how TDbridge routes messages between platforms. These rules are processed in order.

## 5.1  Telegram → Discord

| Event on Telegram | Action on Discord |
| --- | --- |
| New message in any driver Topic | Post to #dispatch via webhook. Display name: “[SenderName] [TG]”. Tag the mapped Discord driver user (e.g. @Alice). Store TG message ID ↔ Discord message ID in the message store. |
| New message in a Topic with no mapped Discord driver | Post to #dispatch. Use a pseudo-tag in the message body: “@ TopicName” (with a space, not a real mention) to flag that the mapping table may need updating. |
| Reply to a message within a Topic | Post to #dispatch as a Discord reply to the previously bridged message (looked up via message store). Reply chain always stays anchored to the originating Topic. |
| Reaction to a bridged message | If the emoji is supported on Discord, add it as a reaction. If not, post a reply: “[Name] reacted [emoji]”. |

## 5.2  Discord → Telegram

| Event on Discord (#dispatch only) | Action on Telegram |
| --- | --- |
| Reply to a bridged message in #dispatch | Send as a Telegram reply to the original TG message, in the Topic where that original message lives. This applies regardless of who replies on Discord. The reply chain always routes to the Topic of the root (first) message in the chain. |
| New message (not a reply) in #dispatch that tags a mapped driver | Send to that driver’s Telegram Topic. If multiple mapped drivers are tagged, send to the first tagged driver’s Topic. |
| New message (not a reply) in #dispatch with no mapped driver tagged, sent by a mapped driver | Send to the sender’s own Telegram Topic. This covers cases like Angel, who is both a driver and a MOD. |
| New message (not a reply) in #dispatch — sender not mapped, no driver tagged | TDbridge posts a warning in #dispatch: “Could not route this message to Telegram — no driver identified. Please reply to a specific message or tag a driver.” Message is not forwarded. |
| Reaction to a bridged message in #dispatch | If the emoji is supported in the Telegram group, add it as a reaction to the original TG message. If not supported, TDbridge posts a reply in the Telegram Topic: “[Name] reacted [emoji]”. |

## 5.3  Message Spoofing / Attribution

Neither Discord nor Telegram allows a bot to send messages that appear to originate from a real user account. Attribution is handled as follows:

- On Discord: Messages are posted via a per-channel webhook. The webhook allows TDbridge to set a custom display name and avatar per message, so the message appears as “Alice [TG]” with Alice’s Telegram profile photo. This is visually clean and readable, though Discord shows a small “Bot” badge.

- On Telegram: The TDbridge bot posts all messages as itself. The original sender is identified in the message body, e.g.: “👤 Bob (Discord): Are we still on for 3pm?”

# 6. Data Management

## 6.1  Message ID Store (SQLite)

TDbridge requires a persistent store that maps Discord message IDs to Telegram message IDs and vice versa, in order to correctly route replies and reactions.

- Technology: SQLite database file, stored on the VPS alongside the bot process.

- SQLite provides ACID-compliant transactions and built-in crash recovery, making it more robust than a JSON file for 140+ drivers in continuous operation.

- Each record stores: Telegram chat ID, Telegram Topic ID, Telegram message ID, Discord channel ID, Discord message ID, driver key, timestamp, and the ID of the root (first) message in the reply chain.

- The reply-chain root ID is what allows TDbridge to always route a Discord reply to the correct Telegram Topic, even if the chain spans many messages.

| SQLite | SQLite is completely free and open-source, with no licensing fees for any use — personal, commercial, or government. It is one of the most widely deployed database engines in the world and is in the public domain. For development on Windows using Git Bash, SQLite requires no separate installation: Python’s standard library includes the sqlite3 module, so TDbridge can create and query the database with no additional tools or installers. The same code runs identically on Windows (development) and on the Ubuntu VPS (production). |
| --- | --- |

## 6.2  Channel Mapping (Google Sheets)

A Google Sheets spreadsheet (hosted in the existing HCF Trip Management workbook or a dedicated workbook) will store the mapping between Telegram Topics and Discord users/channels. This sheet is read by TDbridge at startup and refreshed on a slow poll (e.g., every 5 minutes), so Google Sheets API rate limits are not a concern.

Proposed columns:

| Column | Example | Notes |
| --- | --- | --- |
| driver_key | alice | Unique short identifier; used internally by TDbridge |
| telegram_topic_id | 42 | Numeric Telegram Forum Topic ID |
| discord_user_id | 123456789012345678 | Discord snowflake ID for @mentions; nullable if no Discord account |
| discord_channel_id | 987654321098765432 | Target Discord channel; defaults to #dispatch; supports future multi-channel routing |
| display_name | Alice M. | Human-readable name used in bridged messages |
| active | TRUE | Set FALSE to disable bridging for a driver without deleting the row |

# 7. Scope

## 7.1  In Scope (Phase 1)

- Bidirectional message relay between Telegram Topics and Discord #dispatch channel

- Bidirectional reply threading, anchored to the originating Telegram Topic

- Bidirectional reaction mirroring, with fallback to reply when emoji is incompatible

- Driver tagging on Discord when a message arrives from a driver’s Telegram Topic

- Pseudo-tagging (@ TopicName) when no Discord driver mapping exists

- Routing logic for new Discord messages: tag-based driver detection, sender fallback, and unroutable warning

- SQLite message ID store with reply-chain root tracking

- Google Sheets channel mapping with support for future multi-channel routing

- Deployment as a systemd service on hcf.squadrontrucking.com

- Proof of concept with a single driver Topic, expanding to all drivers upon validation

## 7.2  Out of Scope (Phase 1)

- File and attachment bridging (images, documents, voice notes)

- Individual Discord driver channel integration (these remain clean and unaffected)

- Multi-channel Discord routing (architecture supports it; configuration deferred to Phase 2)

- Telegram user authentication or identity verification

- Any modification to the Dispatch AI system or Relay integration

## 7.3  Future Phases

- Attachment bridging (images at minimum)

- Multi-channel Discord routing driven by the mapping spreadsheet

- Admin dashboard or management commands for TDbridge configuration

# 8. Technical Overview

## 8.1  Technology Stack

- Language: Python 3

- Telegram library: python-telegram-bot (async)

- Discord library: discord.py (async)

- Database: SQLite via Python’s built-in sqlite3 module

- Configuration: Google Sheets API (gspread) for driver/channel mapping

- Deployment: systemd service on Ubuntu VPS (hcf.squadrontrucking.com)

- Development/testing: Windows PC, mirroring the VPS environment

## 8.2  Architecture Summary

TDbridge runs as a single Python process with two concurrent async event loops — one for Telegram and one for Discord. When a message arrives on either platform, the bot looks up relevant IDs in the SQLite store, applies the routing rules from Section 5, and dispatches the bridged message to the other platform.

| Telegram Supergroup (Forum Topics, Privacy Mode off) | ↔ | TDbridge Bot Python • SQLite • Sheets hcf.squadrontrucking.com | ↔ | Discord Server #dispatch channel |
| --- | --- | --- | --- | --- |

# 9. Open Items for Dispatch Provider

The following questions are intended for the Dispatch provider and should be resolved before TDbridge implementation begins:

- By what name does your organization prefer to be identified in documents and communications with Squadron Trucking? (For example: the full legal name, a trade name, or a short name.) This document currently refers to you simply as “the Dispatch provider” until we have your preferred name.

- Will the Dispatch AI system post messages as a Telegram bot account or as a human Telegram user account? This affects how TDbridge identifies message senders.

- Does the Dispatch system require any specific Telegram group structure, naming conventions, or admin permissions that differ from what is described in Section 3?

- Will Dispatch personnel (human dispatchers, not the AI) also send messages via Telegram? If so, should their messages be routed the same way as AI-generated messages?

- Is the Dispatch system able to receive and display Telegram replies sent by the TDbridge bot, and associate them with the original outbound message correctly?

- Are there any rate limits, message format requirements, or other technical constraints on the Telegram side imposed by the Dispatch platform?

- For the proof of concept, which driver should be used as the first Topic, and who on the Dispatch side will conduct the initial test?

# 10. Implementation Plan

## Phase 1A — Proof of Concept (Single Driver Topic)

- Set up Telegram Supergroup with Forum mode; create one driver Topic

- Create TDbridge bot via @BotFather; configure as Supergroup admin

- Implement Telegram → Discord relay for new messages and replies

- Implement Discord → Telegram relay for replies and reactions

- Set up SQLite message store and Google Sheets mapping

- Test end-to-end with one driver on Windows development machine

- Deploy to hcf.squadrontrucking.com as systemd service

## Phase 1B — Full Rollout

- Add Topics for all active drivers

- Populate Google Sheets mapping for all drivers

- Monitor and tune routing edge cases

- Attachment bridging evaluation

TDbridge Project Scope • Squadron Trucking • Draft v0.1 • May 2026 • Internal document — not for distribution outside Squadron Trucking without management approval.